Specialized Small Language Models as a Service

Product offering — working draft

July 2026 · Prepared from the CalcuLearn pilot

# 1. What the offering is

A customer brings a domain — a curriculum, a legal playbook, clinical protocols, a support knowledge base — and we deliver a small language model (1–4B parameters) specialized to expert level in that domain, packaged to run on their own hardware: offline, private, with no per-token costs. The service includes the evaluation evidence that the model is good, the integration path into their existing application, and a subscription that keeps the model current as base models, devices, and customer content evolve.

The premise, demonstrated in the CalcuLearn pilot: for a single narrow job, a well-finetuned 1.7B model with strong domain data can deliver the useful subset of frontier-model behavior at roughly 1/1000th of the deployment cost, on hardware as small as a Raspberry Pi.

# 2. What it composes

## 2.1 The factory (repeatable pipeline)

Every engagement runs the same five-stage pipeline. Each stage exists today as working code from the pilot and generalizes per customer:

- Data extraction: convert the customer’s structured domain content into instruction/response pairs that byte-match the prompt formats their application actually uses at runtime — this format fidelity is what makes the finetuned model a drop-in replacement.

- Synthetic augmentation: frontier-model-generated training data, seeded with the customer’s gold examples as style and correctness anchors, passed through automated quality gates (answer-leak detection, format compliance, length caps).

- License-vetted public data: domain-filtered open datasets to add raw capability. Every source is screened for redistribution and commercial-use terms before it enters a training mix.

- Training: LoRA finetuning with fixed, tested recipes; small models train in hours on commodity hardware.

- Packaging: fuse, convert, and quantize to the customer’s runtime (GGUF, MLX, safetensors), with integrity hashes for tamper detection on-device.

## 2.2 The evaluation harness — the moat

The hardest and most valuable artifact in every engagement is a domain-specific, auto-scored evaluation suite built from the customer’s own ground truth. Generic benchmarks cannot tell a customer whether a model is safe to put in front of their students, clients, or patients. In the pilot, a 63-problem calculus eval exposed that a model which looked competitive on a 7-problem sample actually collapsed on half the curriculum — a decision-quality difference no public benchmark would have caught. Training scripts are copyable; disciplined eval construction is the durable differentiator, and each customer’s eval suite compounds into reusable domain templates.

## 2.3 Per-customer deliverables

- Model artifacts in the runtime formats the customer needs, quantized for their device floor.

- An evaluation report against their own ground-truth suite, including before/after comparisons and regression checks.

- An integration adapter matching their existing application’s inference interface — we meet the customer inside their app rather than asking them to rebuild.

- A model card documenting data provenance, licenses, intended use, and known limitations.

## 2.4 The recurring layer (where the business lives)

One-time finetunes are consulting. The subscription is the product:

- Re-evaluation and upgrade recommendations when new base models release — base-model churn resets the upgrade question every few months, in our favor.

- Retraining as the customer’s content and edge cases accumulate.

- Regression monitoring against the eval suite; quantization refreshes for new devices.

# 3. Offering tiers

| Tier | What the customer gets | Pricing logic |
| --- | --- | --- |
| Pilot (fixed scope) | One model, one domain, customer-provided content; eval suite (~50–100 items); quantized artifacts + eval report. 4–6 weeks. | Fixed project fee. Priced to be an easy yes; goal is proving the eval + model on their ground truth. |
| Production | Everything in Pilot plus integration adapter, expanded eval suite, safety checks, model card, deployment support. | Project fee scaled by data readiness and eval complexity — the cost driver is eval construction, not GPU time. |
| Managed (subscription) | Retraining cadence, base-model upgrade evals, regression monitoring, new-device quantization, support SLA. | Annual subscription, tiered by model count and retrain frequency. Target: majority of revenue here within a year. |

# 4. Case study: CalcuLearn (pilot, July 2026)

An offline Socratic calculus tutor for AP students, targeting Raspberry Pi 5–class devices. The entire R&D cycle below ran on one consumer laptop (Apple M5, 32GB) in days, not months — the strongest cost evidence in this document.

## 4.1 Base-model selection, evidence-driven

| Candidate | Domain solver accuracy | Outcome |
| --- | --- | --- |
| Qwen3-1.7B | 52% (33/63 problems) | Selected — consistent across all 20 concepts; Apache 2.0. |
| Gemma 3 1B | 33% (21/63) | Rejected — fastest, but collapsed on half the curriculum; restrictive license. |
| Qwen2.5-Math-1.5B | Strong math subset score | Rejected — ignored output-format instructions entirely (0% compliance). |
| SmolLM2-1.7B | Weakest of the four | Rejected — despite fully open training data. |

## 4.2 First finetune (v0): format mastery in 10 minutes of training

| Metric (runtime task compliance) | Base model | After v0 LoRA |
| --- | --- | --- |
| Answer-classification accuracy | 30% | 80% |
| Structured JSON generation (problem variants) | 0% | 100% |
| Semantic answer scoring (JSON + agreement) | 95% / 95% | 100% / 100% |
| Response length compliance (≤150 words) | 98% | 100% |

The v0 adapter trained on ~1,800 pairs exported from existing curriculum content — zero new content authored. The v1 run (in progress) adds a 27,800-record mix including 20,000 license-vetted public calculus problems to move raw solving accuracy. Deployment target: a ~1GB 4-bit GGUF, roughly 5× smaller than the general-purpose model it replaces, dropping the hardware floor accordingly.

# 5. Positioning

- Against frontier APIs: privacy (data never leaves the device), offline operation, zero marginal inference cost, and latency on cheap hardware. The pitch is not “better than GPT/Claude” — it is “all you need for this one job, running where the API cannot go.”

- Against DIY finetuning: the eval discipline, license compliance, and edge packaging are where in-house efforts stall. Customers buy certainty, not GPU hours.

- Beachhead: education and other connectivity- or budget-constrained deployments (school devices, field hardware, regulated environments), where the equity story and the case study land hardest. CalcuLearn doubles as the flagship demo and an open-source credibility asset.

# 6. What launching requires, and key risks

## 6.1 Requirements beyond the pilot

- Cloud GPU capacity for parallel customer runs (the laptop workflow proves economics but does not scale to a book of business).

- Legal review of synthetic-data provider terms for commercial redistribution — obligations differ materially between an open-source education project and a paid service.

- Safety and robustness evaluation beyond task accuracy (adversarial prompts, off-domain refusals, age-appropriateness where relevant).

- A generalized version of the pipeline: the pilot’s code is domain-specific by design; productization means templating the exporters, gates, and eval builders.

## 6.2 Risks

| Risk | Mitigation |
| --- | --- |
| Frontier models get cheaper/smaller, eroding the niche | The offline/privacy/zero-marginal-cost constraints are structural, not price-based; recurring eval service survives model churn. |
| Small-model accuracy ceiling in high-stakes domains | Position the SLM as one component behind deterministic guards (the pilot app validates answers symbolically before trusting the model) and scope claims per eval evidence. |
| Training-data licensing challenges | License screening is already a pipeline stage; keep per-customer data provenance in the model card. |
| Eval suites are expensive to build | They are also the moat and the main billable artifact; templates amortize across customers in the same vertical. |

# 7. Suggested next steps

- Finish the CalcuLearn v1 model and publish the open-source release — it is the marketing asset.

- Write the one-page pilot offer (fixed price, fixed scope, 4–6 weeks) and identify 3–5 candidate customers in the education beachhead.

- Get a legal read on synthetic-data terms for commercial use before the first paid engagement.

- Template the pipeline: extract the domain-specific parts of the CalcuLearn scripts behind a config layer.